## 🗺️ Neighbourhood Watch Platform – Multi-Tenant SaaS Roadmap (Supabase Edition)

### Stack

- Frontend: React + Vite + Tailwind

- Backend: Supabase (PostgreSQL, Auth, Storage, Realtime)

- Hosting: Vercel / Netlify

- Maps: Leaflet or Mapbox

- Charts: Recharts

- Realtime: Supabase Realtime

- Notifications: Browser Push + Supabase Realtime

## ✅ Phase 1 – MVP Complete (Already Implemented)

- User registration, login, logout, auto-login

- Migrated from Firebase to Supabase

- Patrol scheduling, patrol logs, incident reports

- Repeat offenders (basic), dashboard, admin moderation

- Excel export, print view

- Authentication & basic RLS

Status: Stable MVP

## 🔧 Phase 2 – Multi-Tenant SaaS Foundation (Next)

Goal: Isolate data per organization, enabling multiple independent communities.

| Step | Task | Details |
| --- | --- | --- |
| 2.1 | Organizations Table | organizations: id, name, created_at, created_by, plan, subscription_status, subscription_expiry, max_users. |
| 2.2 | Update Users Table | Add org_id (references organizations), role (superadmin, admin, committee, volunteer). |
| 2.3 | Add org_id to ALL Tables | incidents, patrol_slots, active_patrols, patrol_logs, repeat_offenders, chat_messages, audit_logs. Each table must have org_id NOT NULL. |
| 2.4 | Row Level Security (RLS) – Critical | Enable RLS on every table. Standard policy: org_id = (SELECT org_id FROM users WHERE id = auth.uid()). Create separate policies for admins to override (see 2.8). |
| 2.5 | Frontend Code Updates | Every Supabase query must include .eq('org_id', user.org_id). Update all data access hooks and components. |
| 2.6 | AuthProvider Update | User object must include id, org_id, role, email, full_name from the database. |
| 2.7 | Admin Override Policy | Add policy condition: OR (SELECT role FROM users WHERE id = auth.uid()) = 'admin' to allow admins to see all org data. |
| 2.8 | Soft Deletes | Instead of hard delete, add deleted_at timestamp to all tables. Update queries to filter deleted_at IS NULL unless viewing archived data. |
| 2.9 | Backup Strategy | Schedule weekly database exports (Supabase CLI or cron job). Document recovery process. |
| 2.10 | Testing | Create two test organizations with users, verify complete data isolation. |

Deliverable: A secure multi-tenant backend with full isolation, soft deletes, and admin overrides.

## 💬 Phase 3 – Emergency Chat (Realtime)

Goal: Live operational chat with 24-hour expiration and permanent admin logs.

| Step | Task | Details |
| --- | --- | --- |
| 3.1 | Create chat_messages Table | id, org_id, sender_id, sender_name, text, created_at, expires_at, is_critical, gps_location (JSONB), media_urls (text[]). |
| 3.2 | RLS for Chat | Volunteers: org_id match AND expires_at > now(). Admins: org_id match (all messages). |
| 3.3 | Volunteer Chat Page | Real-time message list (Supabase Realtime), send message form, auto-hide expired messages. Highlight critical messages. |
| 3.4 | Admin Chat Logs | Page to view all messages (including expired) with filters by user, date. Export to Excel. |
| 3.5 | GPS Location (Optional) | Include geolocation in critical messages if browser permission granted. |

Deliverable: Fully functional emergency chat with expiration and audit logs.

## 🎨 Phase 4 – UX Improvements & Polishing

Goal: Enhance usability, personalization, and responsiveness.

| Step | Task | Details |
| --- | --- | --- |
| 4.1 | Vehicle Color Icons | Add vehicle_color column to users. In registration/profile, allow color selection (dropdown). Display a car icon with chosen color in active patrols. |
| 4.2 | Profile Photo Upload | Add avatar_url to users. Create profile edit page with image upload (Supabase Storage bucket avatars). Display avatar in dashboard. |
| 4.3 | Dark Mode | Implement Tailwind dark mode with a toggle; store preference in localStorage. |
| 4.4 | Mobile Optimization | Audit all pages; ensure touch-friendly buttons, no horizontal scroll, stacked cards, collapsible sidebar. |
| 4.5 | Quick Start Guide | Static /guide page with onboarding steps, SOP summary, and FAQ. Link from dashboard. |
| 4.6 | Error Handling & Toast Notifications | Integrate react-hot-toast for user-friendly success/error messages. Add global error boundary. |

Deliverable: A polished, accessible, and personalized interface.

## 🚨 Phase 5 – Advanced Patrol Intelligence

Goal: Add GPS tracking, repeat offender database, and real-time alerts.

| Step | Task | Details |
| --- | --- | --- |
| 5.1 | Patrol GPS Tracking | Add start_lat, start_lng to active_patrols. Use browser geolocation on check-in. Store route points? (optional: record path periodically). |
| 5.2 | Live Map for Admins | Display active patrol markers on a map (Leaflet/Mapbox) in admin dashboard. |
| 5.3 | Repeat Offender (POI) Database | Create repeat_offenders table: id, org_id, name, aliases, risk_level, description, photo_url, created_at. Committee-only page to manage. |
| 5.4 | Incident Linking | Add repeat_offender_id to incidents. Allow moderators to link incidents to existing POIs or create new ones. |
| 5.5 | Browser Notifications | Use Supabase Realtime + Service Worker to send push notifications for new incidents, chat messages, or patrol alerts. |

Deliverable: Intelligence tools for proactive patrolling and evidence tracking.

## 💼 Phase 6 – SaaS Platform Features

Goal: Enable self-service onboarding, billing, and audit trails.

| Step | Task | Details |
| --- | --- | --- |
| 6.1 | Organization Creation (Superadmin) | Interface to create new organizations, set plan, max users. Automatically create admin user. |
| 6.2 | Invitation System | invitations table: id, org_id, email, role, token, expires_at. Send email with invite link; new user auto-joins org. |
| 6.3 | Stripe Integration | Plans (free, premium). Track subscription in organizations. Limit features based on plan. |
| 6.4 | Audit Logs | audit_logs table: id, org_id, user_id, action, table_name, record_id, created_at. Log critical actions (role changes, incident approvals, patrol edits). Admin view. |
| 6.5 | Data Export per Organization | Allow admins to export all their data (incidents, patrols, chat) as a ZIP file. |

Deliverable: A fully self-service, billable, and auditable SaaS platform.

## 🚀 Phase 7 – Production Readiness & Launch

Goal: Ensure reliability, security, and smooth rollout.

| Step | Task | Details |
| --- | --- | --- |
| 7.1 | Comprehensive Testing | End-to-end tests for critical flows (Cypress/Playwright). Multi-org isolation tests. |
| 7.2 | Performance Optimization | Pagination on long lists, lazy loading, image compression. Add .limit() and .range() to queries. |
| 7.3 | Security Hardening | Review RLS policies, file upload limits, file type validation, SQL injection prevention. |
| 7.4 | Deployment | Frontend to Vercel/Netlify, custom domain, environment variables. Supabase production project (paid plan if needed). |
| 7.5 | User Documentation | Comprehensive user manual (website or PDF) covering all roles and features. |
| 7.6 | Launch & Onboarding | Announce to your community, provide training, set up support channels. |

Deliverable: A production-ready, documented, and launched SaaS platform.

## ⭐ Critical Improvements (Integrated Above)

- Role Permissions Matrix – Defined in Phase 2.2 and enforced via RLS.

- Admin Override – Phase 2.7 allows admins to see all org data.

- Soft Deletes – Phase 2.8 prevents data loss.

- Backup Strategy – Phase 2.9.

- Incident Evidence Integrity – Phase 5.4 (linking) and 7.3 (file hash). Optionally add file_hash and uploaded_at to incident media.